Baseline

Product Backlog

Last updated: March 2026  |  3 active users

This backlog captures all known issues, feature requests, and improvements. Priority levels: P0 = fix now, P1 = next sprint, P2 = soon, P3 = later. Size: S = small (<2hrs), M = medium (half day), L = large (1+ days).

# P0 — Fix Now

These are active bugs or issues reported by early users that affect product quality or trust. Fix, test locally, and deploy before sharing with new users.

| Area | Item | Source | Priority | Size |
| --- | --- | --- | --- | --- |
| Auth & Security | Frontend password match validation on registration — Deployed Mar 4, 2026 | Lizz | P0 | S |
| Auth & Security | Password strength indicator and requirements — Deployed Mar 4, 2026 | Lizz | P0 | S |
| Data Integrity | Symptom name field: increase to 200 chars + frontend validation — Deployed Mar 4, 2026 | Lizz | P0 | S |
| Data Integrity | Description/notes fields: 500 char limit with counter — Deployed Mar 4, 2026 | Lizz | P0 | S |
| Data Integrity | Enforce unique symptom names per user (case-insensitive) — Deployed Mar 4, 2026 | Lizz | P0 | S |
| Data Integrity | Prevent future episode dates (frontend + backend) — Deployed Mar 4, 2026 | Lizz | P0 | S |
| UX | Grey out sidebar nav during onboarding with tooltip — Deployed Mar 4, 2026 | Lizz | P0 | S |
| Experiments | Lower default experiment duration from 8 weeks to 3 weeks — Deployed Mar 4, 2026 | Mackenzie | P0 | S |

# P1 — Next Sprint

High-value improvements that are blocking user satisfaction or growth. Target completion within 1-2 weeks.

| Area | Item | Source | Priority | Size |
| --- | --- | --- | --- | --- |
| Dashboard | Include current partial week in trend charts — Deployed Mar 4, 2026 | Lizz | P1 | S |
| Episode Logging | Allow multiple rescue options per episode | Mackenzie | P1 | M |
| Protocol Tracking | Manual compliance logging for users without AI check-in | Mackenzie | P1 | S |
| Help & Onboarding | Check-in tutorial section in Help page — Deployed Mar 4, 2026 | Mackenzie | P1 | S |
| Help & Onboarding | Add Help page with all sections including Dashboard explanation — Deployed Mar 4, 2026 | Internal | P1 | M |
| Privacy | Draft and publish privacy policy before broader growth | Lizz | P1 | M |

# P2 — Soon

Important but not urgent. Build once P0 and P1 items are clear.

| Area | Item | Source | Priority | Size |
| --- | --- | --- | --- | --- |
| AI Features | Trigger analysis: AI surfaces patterns from episode notes on dashboard | Mackenzie | P2 | L |
| Episode Logging | Photo attachment for episode logging | Mackenzie | P2 | L |
| UX | Staging environment on Railway before pushing to production | Internal | P2 | M |
| Infrastructure | GitHub Actions basic automated testing | Internal | P2 | M |

# P3 — Later

Longer-term vision items. Keep visible for roadmap conversations but do not pull in until earlier priorities are stable.

| Area | Item | Source | Priority | Size |
| --- | --- | --- | --- | --- |
| Platform | Apple Health / HealthKit integration (requires native iOS app) | Mackenzie | P3 | L |
| Platform | Native iOS and Android apps | Internal | P3 | L |
| Monetization | Freemium tier definition and paywall implementation | Internal | P3 | L |
| Monetization | Sponsored protocol library with clear labeling | Internal | P3 | L |
| Community | Anonymized aggregate experiment outcomes | Internal | P3 | L |
| Protocol Library | Curated protocol templates by condition area | Internal | P3 | L |

# Needs Investigation

These items need more information before a priority or size can be assigned.

| Area | Item | Source | Priority | Size |
| --- | --- | --- | --- | --- |
| Dashboard | Verify current week chart behavior — Resolved Mar 4, 2026 (was a bug, now fixed) | Lizz | TBD | S |
| Episode Logging | Evaluate use case for future episode dates — Resolved Mar 4, 2026 (prevented via frontend + backend validation) | Lizz | TBD | S |
| Privacy/Legal | FTC Health Breach Notification Rule obligations | Lizz | TBD | - |
| Privacy/Legal | State privacy law obligations (CCPA etc.) | Lizz | TBD | - |
| Privacy/Legal | GDPR obligations if non-US users | Lizz | TBD | - |

## Notes

Sources: Lizz (engineer user), Mackenzie (stepdaughter, chronic illness user), Internal (product/engineering decision).

Mackenzie's Apple Health request requires a native iOS app — this is a significant platform investment and should be treated as a separate workstream, not a feature addition to the web app.

Privacy/legal items from Lizz are non-code work but high importance before any paid tier or broader user growth. Worth a conversation with a lawyer familiar with health data apps.